# SmartCart Assistant – BRD, Architecture & AI Development Framework (v3)

## 1. Business Overview

SmartCart Assistant is a reusable, AI-powered conversational chatbot that can perform end-to-end product purchases on behalf of customers across multiple retailers' websites. 
The system is designed as a multi-tenant platform, allowing different retailers to integrate it into their websites while customizing its behavior, branding, and supported LLM providers.

### 1.1 Objectives

- Build a scalable chatbot engine capable of understanding shopping-related intents and automating purchase flows.
- Support multiple retailers through standardized API adapters.
- Enable natural, human-like conversations guiding customers through discovery, selection, and checkout.
- Support multiple LLM providers (OpenAI, Gemini) with a unified abstraction layer.

### 1.2 Scope

In Scope:
- Chatbot conversation flow for browsing, adding to cart, and purchasing.
- Integration with multiple retailer systems (Shopify, WooCommerce, Custom APIs).
- Retailer admin portal for configuration and analytics.
- Embeddable frontend chat widget for websites.

Out of Scope (MVP):
- Direct voice-based interactions.
- Direct payment handling (delegated to retailer systems).

## 2. Technology Stack

| Layer | Technology |
|-------|------------|
| Backend | Python 3.11 + FastAPI |
| Frontend | React (Chat Widget) |
| LLM Services | OpenAI GPT-4/5, Gemini |
| Database | MongoDB (primary), Redis (session/cache) |
| Hosting | GitHub Codespaces (dev), AWS/GCP/Render (production) |
| Container | Docker (python:3.11-slim base for dev) |

## 3. Folder & Module Structure

```
/app
  /api            → FastAPI routes
  /core           → Core utilities & constants
  /adapters       → Retailer integrations (Shopify, WooCommerce, Custom APIs)
  /models         → Pydantic data models
  /services       → Business logic (LLM orchestration, cart, checkout)
  /utils          → Shared helpers
/frontend
  /components     → React components
  /hooks          → React hooks
  /services       → API client for backend
/config
/tests
.env.example
```

## 4. Development Environment Setup

- Use GitHub Codespaces with `.devcontainer.json` and Dockerfile for a ready dev environment.
- Containers for MongoDB and Redis to handle data storage and session caching.
- Environment variables stored in `.env` and loaded via `python-dotenv`.
- Logging, error handling, and API versioning enabled.

## 5. LLM Development Agent Framework

Agent Role Definition:
'You are an AI software engineer collaborating inside a multi-LLM development environment. You are tasked with building production-ready systems following API-first architecture and SOLID + DRY principles.'

### 5.1 Core Engineering Principles

1. Production readiness: no hard-coded values or environment-specific paths.
2. API-first: design and document API contracts before implementation.
3. SOLID principles: single responsibility, open/closed, Liskov, interface segregation, dependency inversion.
4. DRY: avoid duplication.
5. Security: validate inputs, sanitize outputs, avoid logging secrets.
6. Legal safety: do not reuse copyrighted code.
7. Clean environment separation: use `.env` for config.
8. Scalability: prefer async I/O and modular services.

## 6. Sequential Task List for LLM Agent

Phase 1 — Setup & Bootstrapping:
1. Create FastAPI project and folder structure.
2. Add Dockerfile and `.devcontainer.json`.
3. Configure MongoDB + Redis containers.
4. Create `.env` and `config.py`.
5. Set up logging, error handling, and API versioning.

Phase 2 — Core API:
6. Define `/api/products` GET endpoint querying MongoDB.
7. Define `/api/cart` POST/GET/DELETE endpoints using Redis.
8. Define `/api/checkout` POST endpoint using RetailerAdapter.
9. Generate OpenAPI docs with Pydantic schemas.

Phase 3 — Retailer Adapter Framework:
10. Implement abstract `RetailerAdapter` class with async methods.
11. Implement concrete adapters (Shopify, WooCommerce, Custom API).
12. Ensure adapters map to standard schemas (Product, CartItem).

Phase 4 — Chatbot Logic:
13. Implement `llm_service.py` supporting multiple providers.
14. Implement function calling: get_products, add_to_cart, checkout.
15. Implement session memory (Redis + optional vector DB).
16. Create `chat_controller.py` to orchestrate LLM + adapters.

Phase 5 — Frontend Widget:
17. Create React ChatWidget component.
18. Connect widget to backend WebSocket `/ws/chat`.
19. Render messages, product cards, and loading indicators.

Phase 6 — Testing & Deployment:
20. Write unit tests for all core endpoints.
21. Write integration tests for LLM + adapter flow.
22. Configure GitHub Actions for CI/CD.
23. Deploy to demo environment (Vercel + Render/AWS backend).

## 7. Copilot Prompt Templates

# 1️⃣ API Endpoint Generation
"Copilot, generate a FastAPI route at /api/products that queries MongoDB for products matching a search term, paginated by limit and offset. Use Pydantic schema ProductResponse. Handle missing or malformed input."

# 2️⃣ Adapter Template
"Create an abstract RetailerAdapter class with async methods: get_products, add_to_cart, checkout. Implement ShopifyAdapter extending this base using placeholder API calls."

# 3️⃣ LLM Service
"Implement LLMService class supporting OpenAI and Gemini APIs. Unified async method 'generate_response' handles both providers."

# 4️⃣ Frontend Chat Widget
"Generate React component ChatWidget using hooks and WebSocket to /ws/chat. Render chat bubbles, product cards, loading indicators."

## 8. Instructions for AI Agent

- Follow sequential task list strictly.  
- Do not hard-code environment-specific values.  
- Maintain modularity and separation of concerns.  
- Follow API-first and production-ready principles.  
- Write testable, maintainable, and documented code.  
- Do not copy copyrighted code; generate original implementations.